# Bonn Agreement Strategic Action Plan (BASAP) 2019-2025

# 2025 Progress Report

Key messages

- Contracting Parties have been working on 37 tasks to deliver the strategic aims of the Bonn Agreement Strategic Action Plan 2019-2025.

- Most of the tasks are recurring with 90% being on track by the end of the strategy period. The work addressed covers a broad range of topics from the strategy for monitoring compliance for NOx and SOx, cooperation on enforcement with OSPAR’s North Sea Network of Investigators and Prosecutors, surveillance operations, the Oil Spill Identification Network (OSINet), research undertaken through projects and the communication strategy.

- 3 of the 4 one-off tasks have been completed resulting in the development of a joint HNS Response Manual and a trend analysis of the BE-AWARE Project 2030.

- Resourcing remains an issue and a column on funding was added to the Implementation Plan, linked to the work on the identification of regional priorities.

- Most of the tasks from the BASAP are being taken forward in the new strategy, which will cover a 10-year period.

# What has the Bonn Agreement done to implement the objectives of its Strategic Action Plan?

Since 2010 the Bonn Agreement has been working under action plans to guide its scientific, technical and operational work. These action plans are high-level political endorsements used to prioritise the work of the Contracting Parties, to create public and political awareness and to facilitate the necessary funding. Actions plans for the Bonn Agreement have covered a three- or six-year period: Bonn Agreement Action Plan (BAAP) for 2010-2013, 2013-2016, 2016-2019 and the Bonn Agreement Strategic Action Plan (BASAP) for 2019-2025.

The Bonn Agreement Strategic Action Plan 2019-2025 was adopted by the 2019 Ministerial Meeting. To achieve the Bonn Agreement vision “a clean Greater North Sea without accidental and illegal pollution from shipping and other maritime activities”, the BASAP 2019-2025 establishes the following strategic levels: three main strategic aims (prevention, preparedness and response), operational objectives, actions and tasks.

Annex 1 includes the Bonn Agreement Strategic Action Plan 2019-2025.

The Implementation report of the BASAP is used to monitor progress on the specific tasks and establishes their target date, lead, progress, status and funding/regional cooperation. Many of the tasks have been ongoing for the whole period or are undertaken when required.

Tha tasks are undertaken by Contracting Parties  and the Bonn Agreement subsidiary groups incuding the working groups on Working Group on Operational, Technical and Scientific Questions Concerning Counter-Pollution Activities (OTSOPA), the MARPOL Annex VI Working Groups (MAVI WGs), the Intersessional Correspondence Group on Regional Priorities (ICG-RP), the Expert Assessment Panel (EAP) on Surveillance and the Oil Spill Identification Network (OSINet).

Tasks have been completed on:

- The preparation of a Marine HNS Response Manual Multi regional, Bonn Agreement, HELCOM, REMPEC under the framework of the West MOPoCo project. Following its publication as part of the Bonn Agreement Counter Pollution Manual in 2021, the Bonn Agreement has an agenda item on its implementation for any necessary updates.

- Finalisation of a trend analysis of the BE-AWARE project in 2019 to explore the expected situation in 2030 of the wide-risk assessment of marine pollution in the Bonn Agreement area and the potential impacts of a pollution incident undertaken in BE-AWARE I.

- Establishment of a system for graduated joint exercises to test and train cooperation in combating spillages

Progress has been made on the recurring 33 tasks, most of them can be considered as completed during the 2019-2025 period. Some of the achievements accomplished are listed below:

- Development of a common technical strategy and operational approach for monitoring compliance for NOx and SOx. A MARPOL Annex VI expert workshop was held in 2021 and, as recommended by the workshop, two MARPOL Annex VI Working Groups on strategic and operational matters (MAVI SOWG) and on technical issues (MAVI TWG) were established. Both WGs have been actively involved in the preparation of an EU project proposal.

- Cooperation on enforcement with OSPAR’s North Sea Network of Investigators and Prosecutors, including a joint NSN-OTSOPA Seminar on Maritime Environmental Crimes in 2023 in Belgium, Brussels, which brought together prosecutors, maritime inspectors, technical experts and policy makers and resulted in a set of recommendations.

- Annual reporting of aerial and satellite surveillance operations validated and assessed by the Expert Assessment Panel (EAP).

- Adaptation of the Oil Spill Identification Network (OSINet) to the available resources in order to carry out annual intercalibration exercises and contribution of OSINet to EMSA’s guidelines on sampling.

- Revision of the Bonn Agreement Counter Pollution Manual including a chapter on wildlife response supported by EUROWA which became observer to the Bonn Agreement in 2021.

- Collaboration with the OSPAR Commission in relation to the reporting obligations under the Marine Strategy Framework Directive, specifically in relation to significant acute pollution events.

- Under the communication strategy, participation with stands and speeches at Interspill events in 2023 and 2025 and development of the Bonn Agreement Data & Information Management System (BADIMS).

- Support to research projects looking into incidents where new and alternative fuels and Hazardous and Noxious Substances (HNS) are involved.

These examples give a good indication of the range of issues covered by the Bonn Agreement and its specialist subsidiary bodies.

Annex 2 includes the BASAP 2019-2025 Implementation Plan reflecting the progress achieved by 2025.

# Next steps

Under the new Strategy, the Bonn Agreement is taking forward the recurring tasks from the BASAP 2019-2025 and adding new ones in relation to the regional priorities identified.

In 2020 the BASAP 2019-2025 was screened for actions that needed external funding. This exercise identified 7 initial regional priorities and resulted in a mechanism to identify and follow-up those priorities that needed further funding. The mechanism was adopted in 2021 by establishing an Intersessional Correspondence Group which updates the list every year. An additional regional priority was added in 2023. The regional priorities are published on the Bonn Agreement website to raise awareness among the scientific community.

The new Bonn Agreement Strategy BAS 2025-2035 will cover a 10-year period with a mid-term review. The Implementation Plan of the BAS 2025-2035 includes tasks from the BASAP 2019-2025 and others mainly related to the regional priorities identified.

The vision under the new BAS is a clean and healthy marine and coastal environment in the Bonn Agreement Area protected from accidental and illegal marine pollution from ships and other maritime activities as well as from air emissions from ships. The strategic objectives cover prevention including emissions to air from shipping, preparedness and response and also promoting research and development.

Bonn Agreement Strategy Action Plan (BASAP)

2019 – 2025

Introduction

The core work of the Bonn Agreement is to cooperate regionally in preventing and combating marine pollution in the Greater North Sea from ships and offshore installations; to carry out surveillance as an aid to detecting and combating pollution at sea; cleaning up after maritime disasters and pollution offences. These are the achievements that come from 50 years’ scientific, technical and operational work of the Bonn Agreement. The Contracting Parties to the Bonn Agreement have cooperated to create great expertise in handling threats to the marine environment, and are ready to meet new challenges with the cooperation of Contracting Parties and engage with the international community.

The Bonn Agreement is the oldest regional agreement established by governments for responding to pollution incidents.  The Agreement is the mechanism by which the North Sea States, and the European Union, work together to assist each other in combating pollution from maritime disasters and chronic pollution from ships and offshore installations in the North Sea Area. It was signed in 1969 by the eight states bordering the North Sea: Belgium, Denmark, Germany, France, the Netherlands, Norway, Sweden and the United Kingdom, shortly after the oil tanker "Torrey Canyon" broke up off Cornwall in 1967 spilling 117 000 tonnes of oil in the first major pollution disaster affecting Western Europe. However, the Bonn Agreement was not activated until the late 1970s after two other major pollution incidents had occurred: the "Ekofisk" blow-out in 1977 and the "Amoco Cadiz" in 1978. The Agreement has continued to function effectively ever since and was extended in 1983 to include other harmful substances and in 1987 to cover cooperation in surveillance. Further expansion took place in 2010 when Ireland joined and the Agreement was widened to cover Irish waters and related Norwegian and UK waters.

Despite the overall decrease in the number of accidental oil spills in European waters, major accidental oil spills (i.e. those greater than 20 000 tonnes) still occur at irregular intervals. Although land-based discharges constitute the largest source of oil that enters the ocean each year, accidental oil spills are still a major source of pollution accounting for about 10–15 per cent of all oil that enters the ocean world-wide every year.

The BASAP 2019-2025 is intended to facilitate the implementation of the Bonn Agreement in order to contribute to the prevention of marine pollution at large and meet future challenges, like the inevitable paradigm shift in energy and natural resources markets, the environmental challenges that were identified by the Paris Agreement 2015 and the pressure on marine spatial planning that can introduce other risks at sea. Given these developments and the spectacular decrease of accidental oil spills in European waters over the last 30 years, oil spill responders have to broaden their focus from oil to all kinds of marine pollution that can be measured and/or cleaned.  A key new challenge for the Bonn Agreement, identified through the SWOT analysis, will be on air pollution that is affecting the ecosystems and the health of citizens in coastal areas, with high population density (MARPOL Annex VI).

The BASAP 2019-2025 is implemented by its Contracting Parties by:

- keeping their zones of responsibility under surveillance for threats of marine pollution, pollution of the related air space over the sea, including coordinating aerial and satellite surveillance;

- alerting each other to such threats;

- adopting common operational approaches, so that they can rely on each other to achieve the necessary standards of prevention and clean-up;

- adopting common and coordinated operational approaches for the compliance monitoring and enforcement of MARPOL Annex VI;

- supporting each other (when asked to do so) in response operations;

- sharing research and development as well as good practices; and

- carrying out joint exercises.

Vision

The vision of the Bonn Agreement is of:

A clean Greater North Sea without accidental and illegal pollution from shipping and other maritime activities

The Greater North Sea supports diverse and productive ecosystems and is essential for the daily lives of millions of people. Part of the Greater North Sea contains some of the busiest shipping lanes in the world. The vision of the Bonn Agreement is therefore to minimise as far as practically possible the threat of pollution from accidental and illegal pollution from ships and other maritime activities.

To achieve its vision the Bonn Agreement has agreed the following Strategic Aims:

- Identify and address emerging issues in the maritime sector at large affecting the marine environment within the scope of the Bonn Agreement;

- Identify and evaluate emerging opportunities to reduce risks to the marine environment based on best available techniques (BAT) and best environmental practices (BEP)

- Identify and evaluate new approaches to monitoring to ensure best available techniques and best environmental practices are followed;

- Respond as appropriate to newly identified risks to the marine environment taking into account recommendations from OTSOPA; and

- Make full use of the BE-AWARE projects I and II, to identify the most effective future risk reduction and response measures.

Strategic Aims

A. 	Prevention of illegal and accidental pollution by collaboration and collective enforcement of international maritime pollution rules and standards, including the compliance of MARPOL Annexes

Despite the wide range of measures taken in recent years, illegal and accidental pollution remains a significant threat for the Greater North Sea. Collaboration in their effective and efficient enforcement is a major tool in safeguarding the marine environment.

The international regulations on marine pollution come from the international convention for the prevention of pollution from ships, 1973, as modified by the Protocols of 1978 and 1997 relating thereto (MARPOL) developed by the International Maritime Organization (IMO) and is aimed at preventing and minimizing pollution from ships - both accidental and from routine operations with the following six technical annexes covering marine pollution by, see IMO’s list of treaties and their amendments at http://www.imo.org/en/About/Conventions/StatusOfConventions,

### Annex I—Regulations for the Prevention of Pollution by Oil

## Annex II—Regulations for the Prevention of Pollution by Noxious Liquid Substances in Bulk

## Annex III—Regulations for the Prevention of Pollution by Harmful Substances Carried by Sea in Packaged Form

## Annex IV—Regulations for the Prevention of Pollution by Sewage from Ships

## Annex V—Regulations for the Prevention of Pollution by Garbage from Ships

## Annex VI—Regulations for the Prevention of Air Pollution from Ships.

Common and coordinated operational approaches must be established for the compliance monitoring to ensure uniform and consistent implementation and enforcement of MARPOL Annexes and ,in particular, for the implementation and enforcement of the North Sea Emission Control Area (ECA) under MARPOL Annex VI for sulphur and nitrogen oxides as well as in view of the entering into force in 2020 of the global sulphur limit for ships sailing outside ECAs.

B. 	Promotion and establishment of efficient emergency preparedness

International and European obligations are in place to ensure that Greater North Sea states are prepared to respond in the event of pollution incidents including global protocols and regional joint responsibility zones. Cooperation with other regional and international organisations is needed to identify synergies and avoid duplications. Appropriate knowledge, planning, training and operational testing of emergency systems is needed to ensure effective preparedness. The planning of counter pollution measures should take into account the best available environmental advice.

C. 	Organisation of optimum response capacities

Despite all efforts to increase maritime safety there will always be the risk of incidents. Increasing levels of maritime transportation and hazardous and noxious cargos are leading to increasing risk for the marine environment. Contracting Parties have already put considerable resources into adequate response capacities. To further improve efficiency, not least in financial terms, the further development of response capacities should be based on risk assessments, gap analysis and regional and sub-regional approaches. Coordinated research and development programmes are needed to ensure counter-pollution measures are executed with best available techniques and equipment.

To achieve its strategic aims the Bonn Agreement has agreed the following operational objectives:

Operational objectives:

Operational objectives in relation to Strategic Aim A (prevention):

A.I	To undertake adequate surveillance of shipping and other maritime activities in the Greater North Sea and ensure efficient reporting of observations in the Bonn Agreement zones of responsibility;

A.II	To provide management and aircrew with up to date information on the planning and conduct of counter-pollution flights within the Bonn Agreement area;

A.III	To ensure common operational approaches in the compliance monitoring of MARPOL Annexes;

A.IV	To ensure efficient gathering of evidence in the case of pollution incidents and close cooperation with investigators and prosecutors on enforcement of maritime pollution rules and standards in the Greater North Sea;

A.V	To communicate and disseminate information on the prevention of illegal and accidental pollution to the public and at expert level.

Objectives for the implementation of Strategic Aim B (preparedness):

B.I	To establish common understanding of the way in which it is appropriate to respond to maritime emergencies and ensure awareness of national contingency systems and strategies;

B.II	To maintain an adequate level of training of response staff and cooperation between combating units of the Contracting Parties and promote the preparedness for efficient multinational combating operations;

B.III	To ensure that response action by Contracting Parties is properly formulated to safeguard the marine environment and that priorities are established on the most appropriate basis;

B.IV	To cooperate with other international and European organisations as well as neighbouring maritime regions in order to identify synergies and avoid duplications.

Objectives for the implementation of Strategic Aim C (response):

C.I	To ensure that Contracting Parties have clear understanding of the ways in which the others respond to incidents, in order to promote the development of best practice;

C.II	To maintain and keep up to date common operational approaches to pollution incidents and promote the development of and common understanding of appropriate response strategies;

C.III	To promote coordinated research and development programmes on response technologies, equipment and other operational means;

C.IV	To ensure that an adequate balance of resources for response work, based on sub-regional risk-assessments, is held across the North East Atlantic area.

Actions

To achieve the Vision, Strategic Aims and Operational Objectives, the following Bonn Agreement Strategy Action Plan (BASAP) sets out specific measurable actions and realistic targets for the period 2019-2025, to guide and focus the work of Contracting Parties. The BASAP acknowledges the need to maintain well established systems and to continue work in hand necessary to continue the operational nature of the Agreement. At the same time opportunities to enhance these efforts and to develop new directions are articulated.

The Bonn Agreement has agreed the following actions:

Actions in relation to Strategic Aim A (prevention):

A.1	Execute aerial and satellite surveillance operations, including national flights, regional flights, Tour d’Horizon flights and CEPCO/SuperCEPCO flights, to detect, investigate, gather evidence and monitor spillage of oil and other harmful substances;

A.2	Maintain an efficient Standard Reporting System and to use the system to report detected pollution to the Bonn Agreement as well as to the Commission in the framework of Directive 2005/35/EC on Ship Source Pollution and to IMO;

A.3	In cooperation with the European Maritime Safety Agency make optimum use of satellite imagery and responding to the latest developments in the area of High Altitude Pseudo Satellites (HAPS) and Remotely Piloted Aircraft Systems (RPAS) made available to Greater North Sea states and establish a harmonised system throughout the Greater North Sea to improve detection of pollution incidents;

A.4	Strengthen cooperation on the detection of offences in relation to MARPOL Annex V and enforcement:

A.5	Strengthen cooperation on the detection of offences in relation to MARPOL Annex VI and enforcement, including through the existing port state control enforcement regime, as well as applying advanced targeting tools for compliance monitoring and sharing the outcome of enforcement actions in common information systems (e.g. Thetis-EU);

A.6	Maintain and keep up to date the Aerial Operations Handbook and BAOAC Atlas;

A.7	In cooperation with the North Sea Network of Investigators and Prosecutors (NSN) maintain and keep up to date the North Sea Manual on Maritime Oil Pollution Offences;

A.8	Cooperate through OSINET on oil spill identification, including inter-calibration exercises of laboratories and further development of a common oil spill identification methods;

A.9	Strengthen cooperation with investigators and prosecutors:

a.	by 2022 - in cooperation with the NSN identify options for giving publicity to convictions for maritime pollution offences;

b.	by 2025 - in cooperation with the NSN establish procedures whereby environmental track-records of relevant shipping companies and ship-operating companies can be made available to the public.

A.10	Liaise with IMO to determine how the Bonn Agreement can further contribute to compliance of with MARPOL Annex VI taking into account the latest IMO developments regarding the implementation of the 2020 global sulphur cap (e.g. reinforced port state control regime, as well as the carriage ban for combustion purposes of fuels with sulphur content above 0.50%);

A.11	Maintain and keep up to date the Bonn Agreement website and dissemination of electronic publications (i.e. manuals, handbooks and reports);

A.12	Support/promote recommendations on preventive measures of the BE -AWARE projects.

Actions in relation to Strategic Aim B (preparedness):

B.1	Maintain and update the Chapters of the Bonn Agreement Counter Pollution Manual to make it applicable to needs;

B.2	Promote information exchange on potentially polluting wrecks and the development of national databases;

B.3	Plan and undertake regional and sub-regional operational exercises and training;

B.4	Promote the development of national environmental advice systems and related exchanges of information;

B.5	Maintain information exchange with other regional and international organisations, in particular the UCPM (Union Civil Protection Mechanism), EMSA, EPPR (Arctic Council), HELCOM, IMO, OSPAR Commission, Lisbon Agreement and REMPEC through attendance at Inter-Secretariat meetings, and where useful strengthen cooperation with these organisations, such as with regard to the joint development of a HNS Response Manual.

B.6	Strengthen cooperation with the OSPAR Commission and other international organisations involved in protecting the marine environment from pollution from shipping, offshore oil and gas operations, and other maritime activities;

B.7	Developing of HNS strategy for the cooperation with other international organisations for example HELCOM/EMSA/CTG to implement OPRC principles on HNS;

B.8	Liaise with IMO to determine how the Bonn Agreement can further contribute to strengthening international OPRC-HNS-protocol implementation;

B.9	To continue to evolve response capacity based on environmental risk analysis to keep up with the changing maritime risk.

Actions in relation to Strategic Aim C (response):

C.1	Maintain a system of pollution incident reporting and identification of lessons learned;

C.2	Maintain and keep up to date joint response plans to maritime incidents (DENGERNETH Plan, MANCHEPLAN, Quadripartite Zone Plan, NorBrit Plan [Bay of Biscay Plan]);

C.3	Strengthen the development of joint approaches to wildlife response, including identification of best practice and communication of wildlife response work to the public;

C.4	Sharing lessons identified and learned from pollution response in offshore wind parks;

C.5	Promote links and coordination with shoreline response;

C.6	Promote research and development and information exchange on response technologies, equipment and other operational means, in particular on integrated surveillance sensors, response technology to respond to accidents at night and in bad visibility, under bad weather conditions, on the detection and recovery of containers lost at sea, accidents involving heavy oil and chemical accidents, and on accidents involving new generations fuels;

C.7	Promote research on joint research priorities: by 2019-22 to develop a joint research proposal on new generation fuels;

C.8	Promote exchanges of information on national risk assessment systems, including emergency towing.

# Bonn Agreement Strategic Action Plan 2019-2025 Implementation

Tasks 1 – 16 in relation to Strategic Aim A (prevention):

| Task | Strategic Action | Description | Target Date | Progress | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | A.1 | Execute aerial and satellite surveillance operations, including national flights, regional flights, Tour d’Horizon flights and CEPCO/Super CEPCO flights, to detect, investigate, gather evidence and monitor spillage of oil and other harmful substances, taking into account strategic surveillance needs. | Activities undertaken throughout the year | SUPER CEPCO 2021 coordinated by Norway Super CEPCO 2023 cancelled Super CEPCO in 2025 coordinated by the Netherlands | On track Ongoing |
| 2 | A.1 | Maintain coverage and efficiency of aerial surveillance and analyse strategically surveillance needs, inter alia based on an evaluation of existing data sets of detections of observed oil pollution and other substances. |  | CleanSeaNet (EU EMSA) Fisheries (EU EFCA) Aerial Surveillance EAP MAVI Workshop in 2021 MAVI WGs covering surveillance of air emissions | On track Ongoing |
| 3 | A.3 A.4 A.5 | Consider developing minimum recommendations on surveillance operations in the Bonn Agreement area and outcomes expected (MARPOL VI, Remote Piloted Aircraft Systems). |  | EU started with operational RPAS service. Establishment of MARPOL Annex VI WG on strategic and operational aspects (MAVI SOWG); and on technical issues (MAVI TWG) 11 intersessional meetings (22-23), 6 (23-24) and 6 (24-25) of MAVI WGs: actions, legal recommendations and project proposal Online module training for TdH aircrews | On track Ongoing |
| 4 | A.2 | Maintain an efficient standard of monitoring and reporting, utilising the appropriate system to report detected pollution to the Bonn Agreement. | Activities undertaken when required | New aerial surveillance reporting format implemented in 2020 Follow up of the reporting under the Ship Source Pollution Directive Harmonisation of Aerial Surveillance Reporting Format with REMPEC & HELCOM pending finalisation of SSPD. | On track Ongoing |
| 5 | A.3 | In cooperation with the European Maritime Safety Agency make optimum use of satellite images, e.g. through CleanSeaNet, in order to follow-up to first alert of detection of possible pollution through aerial surveillance. | Activities undertaken when required | Offshore installations’ position and name included in the CSN reports OIC Offshore Installations Inventory adopted at OSPAR 23 and added to CSN in 2023. OSPAR OIC inventory included as layer in BADIMS. Further work on layer to allow for interrogation. Currently in place on BADIMS | On track Ongoing |
| 6 | A.3 | Report on and respond to developments of High-Altitude Pseudo Satellites (HAPS)and Remote Piloted Aircraft System (RPAS). | Activities undertaken when required | EU - HAPS & RPAS BA support to EOS Viewer project proposal Inclusion of RPAS detections and flight hours in reporting – pending finalisation of SSPD. Proposal to BONN 2025 to include RPAS and other platforms. | On track Ongoing |
| 7 | A.12 | Supporting/promoting the implementation of Traffic Separation Schemes and highlight other BE-AWARE recommendations in relation to Vessel Traffic Services, AIS in Windfarms and E-Navigation, to authorities responsible for risk reduction measures. |  | Ireland, Norway and the Netherlands held workshops and amendments to the Routing Schemes in Norway from 01/06/2021 (categories of ships for TSS; 2 new TSS, etc.) | On track Ongoing |
| 8 | A.6 B.I | Maintain and keep up to date the Aerial Operations Handbook. | Annually at OTSOPA | Annual updates to AOH published to the Bonn Agreement Website. | On track Ongoing |
| 9 | A.6 B.I | Maintain the online version of the Bonn Agreement Oil Appearance Code (BAOAC), including photo atlas, for air crew and expert level as part of the Bonn Agreement website redevelopment. | Activities undertaken when required | Reference imagery of Drilling Mud submitted at EAP AS 2023 to be incorporated into BAOAC. OIC Invited to submit further images. | On track Ongoing |
| 10 | A.4 A.5 A.10 | Strengthen and expand cooperation on the detection and observation of offences in relation to MARPOL Annexes and the contribution to enforcement and liaise with IMO. |  | INFO paper to PPR and paper to MEPC on NOx emissions prepared by MAVI WGs | On track Ongoing |
| 11 | A.5 A.10 | Consider the development of a common technical strategy and operational approach for monitoring compliance for NOx and SOx. |  | Establishment of MARPOL Annex VI WG on strategic and operational aspects (MAVI SOWG); and on technical issues (MAVI TWG) in 2021 with regular meetings and annual updates at OTSOPA and BONN Project proposal presented at Bonn 2021 and in development by Consortium for submission in EU calls by 2025/2026. | On track Ongoing |
| 12 | A.7 A.9 | Strengthen cooperation with the North Sea Network of Investigators and Prosecutors (NSN) and jointly: a. maintain and keep up to date the North Sea Manual on Maritime Oil Pollution Offences; b. arrange workshops for subjects of mutual interest; c. assist, where useful, in the publicity of convictions and establish environmental track records for shipping companies. |  | Planned seminar for 2027: Air Emissions from Shipping Seminar on Maritime Environmental Crimes held in Nov 2023 with recommendations made. OTSOPA 2022 agreed to support NSN in updating the North Sea Manual on Maritime Oil Pollution Offences. | On track Ongoing |
| 13 | A.8 | Continue the activities of OSINET in order to: a. improve knowledge and experience of relevant laboratories regarding oil spill forensics, including through inter-calibration exercises; and b. keep/develop up to date analytical procedures and reference methods, including for oil sampling at sea |  | Agreed Terms of Reference and new co-convenor COSIWEB 2 launched European standards of sampling and oil spill identification methodologies Contribution to EMSA’s guidelines on sampling Round Robin held in 2025 New OSINet SharePoint site in use by smaller group of laboratories. | On track Ongoing |
| 14 | A.11 B.1 | Maintain and keep up to date the Bonn Agreement website and dissemination of electronic publications (i.e. manuals, handbooks and reports). | Activity undertaken when required | Secretariat to investigate possibility of maintaining source of decisions/actions. BADIMS agreed at BONN 23. Initial layout agreed with final development in Q4 2024 New BA Website structure agreed at OTSOPA 24 & BONN 24 implemented. | On track Ongoing |
| 15 | A.2 | Review existing recommendations for notifications of detected pollution and make necessary adjustments when required. | Activity undertaken when required |  | Not on track Ongoing |
| 16 | A.11 | Implement the Bonn Agreement Communication Strategy. |  | Bonn Agreement exhibited at Interspill 2022 and in 2025 along with Copenhagen Agreement. BA Website updated. | On track Ongoing |

Tasks 17 – 27 in relation to Strategic Aim B (Preparedness):

| Task | Strategic Action | Description | Target date | Progress | Status |
| --- | --- | --- | --- | --- | --- |
| 17 | B.1 A.11 | Maintain and update the different Chapters of the Bonn Agreement Counter Pollution Manual | Activity undertaken when required | Updated annually. HNS Regional Manual included Wildlife chapter included in 2023 | On track Ongoing |
| 18 | B.2 | Continue exchange of information on potentially polluting wrecks (methods for emptying, assessing risk, etc). | Activity undertaken when required | Regular presentations of polluting wrecks at OTSOPA and BONN meetings. Follow up of the EU Interreg-funded project, “North Sea Wrecks” | On track Ongoing |
| 19 | B.4 B.5 | Enhance readiness to receive/offer/transit international assistance making use of the EU Host Nation Support Guidelines. |  |  | On track Ongoing |
| 20 | B.3 | Plan and undertake regional and sub-regional operational exercises and training, taking into account strategic needs. |  | Super CEPCO 2021 and 2025 | On track Ongoing |
| 21 | B.3 | Organise joint operational combat exercises (BONNEX DELTA), in relation to regional strategic training needs. |  | BALEX DELTA organised in 2022. | On track Ongoing |
| 22 | B.3 | Establish a system for graduated joint exercises to test and train cooperation in combating spillages |  | The COP project under CTG MPPR has covered part of the issue by stating standardised formats for information exchange in preparation and conduct of response operations. The content of the project will depend on and build on what has already been achieved by other projects like COP | Completed |
| 23 | B.4 | Promote the development of national environmental advice systems and related exchanges of information. Consider establishing means of cooperative working (subregional) | OTSOPA 2020 |  | On track Ongoing |
| 24 | B.5 B.7 B.8 | Strengthen cooperation with REMPEC and HELCOM on the development of a joint HNS Response Manual | 2020 | OTSOPA West MOPoCO project Correspondence Group established in February 2020 and Inter Regional HNS manual published. EAP AS discussed harmonisation or Aerial Surveillance reporting format with HELCOM and REMPEC pending SSPD publication. | Completed |
| 25 | B.6 | Strengthen cooperation with the OSPAR Commission, regional agreements and other international organisations involved in protecting the marine environment from pollution from shipping, offshore oil and gas operations and other maritime activities, taking into account the obligations under the Marine Strategy Framework and the Water Framework Directives. |  | MoU between OSPAR and Bonn Agreement signed in October 2021 Feedback from OSPAR Committees and NSN on MSFD obligation D8 regarding monitoring and assessment of significant acute pollution. Participation in the MSFD Core group on acute pollution events. OSPAR Offshore Industry Committee invited to represent OIC at EAP AS meetings. | On track Ongoing |
| 25 |  |  |  | Bonn Agreement Chair invited to the 2025 OSPAR Ministerial Meeting Reciprocal BA/HELCOM attendance at key meetings. (Chair of HELCOM Response attended BONN 2019 Ministerial Meeting and HoD for Denmark at Bonn meetings, SEC attended 27 HELCOM response meeting) |  |
| 26 | B.9 | Trend analysis of the BE-AWARE Project 2030. Evaluate and follow up on the outcomes | Ongoing | Questionnaire to follow up the recommendations from the trend analysis of the BE AWARE sent in 2023. Analysis presented at OTSOPA 23 and BONN 23 | Completed |
| 27 | B.9 | Exchange information/experiences on the increasing size of vessels, renewable energy, offshore oil and gas industry, LNG fuels and port expansions, autonomous ships and radioactive materials. |  |  | On track Ongoing |

Tasks 28 – 37 in relation to Strategic Aim C (Response):

| Task | Strategic Action | Description | Target date | Progress | Status |
| --- | --- | --- | --- | --- | --- |
| 28 | C.1 C.4. | Exchange information on lessons learned on incidents including in windfarms, places of refuge and waste management following pollution incidents. | OTSOPA BONN | Denmark considers designating upcoming energy island(s) Places of Refuge. Presentation on near misses and exercises of incidents in windfarms at OTSOPA meetings. Considering how this issue can be included in the Manual Use of Lessons Learnt template to report incidents. Eg. Galicia plastic pellets Freemantle Highway incident. | On track Ongoing |
| 29 | C.1 C.5 | Maintain an efficient POLREP-system for the reporting of pollution incidents and the management of requests for and offers of assistance utilising the Marine Pollution Common Emergency Communication and Information System (CECIS MP) of the European Commission. |  | The work on reporting in SafeSeaNet has been completed by an EMSA Incident Reporting WG with several Contracting Parties contributing. EC liaising with EMSA to reflect in CECIS the information included in SafeSeaNet Denmark recommends it should be possible to write and read all POLREP formats in both SSN and CECIS and that CECIS MP becomes an application in EMSA SEG | On track Ongoing |
| 30 | C.2 | Develop, maintain and keep up to date joint response plans to maritime incidents (DENGERNETH Plan (DE), MANCHEPLAN (UK & FR), Quadripartite Zone Plan (BE), NORBRIT Plan (UK & NO), UK and Ireland MOU), [Bay of Biscay]. | Activity undertaken when required | DENGERNETH plan under revision with an aim to change format and content for four years without much progress | On track Ongoing |
| 31 | C.3 | Maintain information exchange on national wildlife response systems |  | Support Sea Alarm’s Project proposal Participating in EUROWA 2 workshops EUROWA became an observer to the Bonn Agreement in 2021 | On track Ongoing |
| 32 | C.7 C.6 | Encourage and, if possible, carry out/perform research and development, and information exchange regarding new generation fuels. |  | IMAROS project coordinated by NO Support to IMAROS 2 proposal IMAROS 2 project coordinated by NO | On track Ongoing |
| 33 | C.7 C.6 | ##### Responses and preparedness in regards to new generation fuels |  | Based on response from Task 35 Project on ammonia fuels | On track Ongoing |
| 34 | C.6 | Exchange information on and encourage further research of pollution incidents including: - on accidents at night, in bad visibility and under bad weather conditions; - on accidents involving heavy oil and chemical accidents, floating objects, possibly through externally funded projects; - on response technologies, equipment and other operational means, in particular on integrated surveillance sensors, oil spill drift modelling and decision-support tools, and response technologies. |  | Research projects on plastic pellets Letter of support from the BA on project POLARIS | On track Ongoing |
| 35 | C.6 | Consideration and development of a project proposal for a regional risk assessment for HNS. |  | Participation in the Correspondence Group on Data and Risk Assessment (CG-DRA) led by EMSA | On track Ongoing |
| 36 | C.6 | Promote continued research on HNS, inter alia on HNS response technologies, testing of HNS properties and behaviour in non-standard conditions, and further developments in, and validation of advanced decision-support tools. |  | MANIFESTS project IRA-Mar project MANIFESTS Genius project MANIFESTS Genius workshop back to back with OTSOPA 2025 | On track Ongoing |
| 37 | C.8. | Exchange of information on national risk assessment systems, including emergency towing. | Activities undertaken when required |  | Not on track |

Norway is not a member of the European Union. Norway contributes on the basis of equivalent national legislation and EU legislation by which they are bound as member of the European Economic Area (EEA).